## Slide 1
2022
2022
Project Planning
Software Architecture
Software Implementation
Releasing
Fixing Phase
Today
Apr
May
5 days
Apr 9
PMP
Apr 15
1 day
Apr 9
Configuration Tool Setup
Apr 11
5 days
Apr 9
Apr 15
SRS
2 days
Apr 23
Apr 26
Sequence Diagram
38 days
May 7
Jun 29
Coding & DB Initiation & Testing
1 day
Jun 30
Deployment
Jun
3 days
Apr 19
WireFrame
Apr 21
5 days
Apr 24
Make Traceability Matrix
Apr 29
1 day
Apr 25
Edititng SIQ
2 days
Apr 24
Editing SRS
Apr 26